# Weekly Progress Report - Chart Analysis AI

| Report Date | 2026-01-29 |
| --- | --- |
| Author | That Le |
| Project | Chart Analysis AI V3 |
| Current Phase | Phase 2 - Core Engine |

## 1. Executive Summary

Chart Analysis AI project now in phase 2, focusing on building the core engine for structured data extraction from chart images. The system employs a hybrid AI approach combining: - Computer Vision (YOLO) for chart detection and localization - Geometric Analysis (OpenCV + NumPy) for precise value extraction - Small Language Model (SLM) for OCR correction and reasoning

Key Achievements This Week:

| Phase | Status | Complete percent |
| --- | --- | --- |
| Phase 1: Foundation | DONE | 100% |
| Phase 2: Core Engine | IN PROGRESS | ~70% |
| Phase 3: Optimization | TODO | 0% |
| Phase 4: Presentation | TODO | 0% |

## 2. Data Collection Status

### 2.1. Academic Chart QA Dataset

| Metric | Value |
| --- | --- |
| Total Chart Images | 2,852 |
| Total QA Pairs | 13,297 |
| Avg QA per Chart | 4.66 |
| Source PDFs | 800+ papers (arXiv) |
| Generation Date | 2026-01-24 |

### 2.2. Chart Type Distribution

| Chart Type | Count | Percentage |
| --- | --- | --- |
| Line | 904 | 31.7% |
| Bar | 598 | 21.0% |
| Scatter | 409 | 14.3% |
| Other | 271 | 9.5% |
| Heatmap | 209 | 7.3% |
| Area | 187 | 6.6% |
| Histogram | 102 | 3.6% |
| Pie | 96 | 3.4% |
| Box | 76 | 2.7% |

### 2.3. QA Type Distribution

| Question Type | Count | Description |
| --- | --- | --- |
| Structural | 2,852 (21.4%) | Title, labels, legend, axes |
| Counting | 2,833 (21.3%) | Counting elements |
| Comparison | 2,558 (19.2%) | Highest, lowest, differences |
| Reasoning | 2,534 (19.1%) | Trends, patterns, insights |
| Extraction | 2,520 (19.0%) | Specific data values |

### 2.4. Data Quality Notes

Hiện trạng: Đang tiến hành lọc lại dữ liệu do khối lượng lớn và cần đảm bảo chất lượng cho training: - Loại bỏ ảnh nhiễu (diagrams, photos, logos đã bị lọc nhầm) - Kiểm tra lại classification accuracy - Chuẩn hóa format QA pairs

## 3. Pipeline Implementation Status

### 3.1. Overall Pipeline Architecture (5-Stage Model)

### 3.2. Stage-by-Stage Status

#### Stage 1: Ingestion DONE

| Component | Status | Description |
| --- | --- | --- |
| PDF Processor | Done | PyMuPDF (fitz) integration |
| Image Loader | Done | PNG/JPG support |
| Quality Validation | Done | Resolution, blur detection |
| Normalization | Done | Resize, contrast enhancement |

File: s1_ingestion.py

#### Stage 2: Detection DONE

| Component | Status | Description |
| --- | --- | --- |
| YOLO Integration | Done | Ultralytics YOLOv8/v11 |
| Confidence Filtering | Done | Threshold-based filtering |
| Multi-chart Handling | Done | Crop multiple charts per image |
| BBox Storage | Done | Save coordinates for traceability |

File: s2_detection.py

#### Stage 3: Extraction DONE (Week 1 Focus)

Submodules implemented:

| Submodule | File | Status | Description |
| --- | --- | --- | --- |
| Preprocessor | preprocessor.py | Done | Negative image + adaptive threshold |
| Skeletonizer | skeletonizer.py | Done | Lee algorithm, keypoint detection |
| Vectorizer | vectorizer.py | Done | RDP algorithm, subpixel refinement |
| OCR Engine | ocr_engine.py | Done | EasyOCR with role classification |
| Geometric Mapper | geometric_mapper.py | Done | Axis calibration, pixel-to-value |
| Element Detector | element_detector.py | Done | Bars, markers, pie slices |
| ResNet Classifier | resnet_classifier.py | Done | 94.66% accuracy |
| ML Classifier | ml_classifier.py | Done | Production wrapper |
| Simple Classifier | simple_classifier.py | Done | Baseline fallback |

Test Results (2026-01-29):

| Metric | Value |
| --- | --- |
| Total Images Tested | 800+ (100 per type) |
| Classification Accuracy | 100% (all 8 types) |
| OCR Confidence | 91.5% (EasyOCR) |
| Overall Confidence | 92.6% |
| Avg Processing Time | ~7.6s per image |

ResNet-18 Classifier Highlights:

| Metric | Value |
| --- | --- |
| Test Accuracy | 94.66% |
| Integration Test | 93.75% (15/16 samples) |
| Training Time | 27 minutes (NVIDIA GPU) |
| ONNX Inference | 6.90ms (CPU), 144.9 img/sec |
| Model Size | 42.64 MB (ONNX) |
| Classes | 8 types |
| Explainability | Grad-CAM visualizations |

#### Stage 4: Reasoning IN PROGRESS (Current Week)

Implemented Components:

| Component | File | Status | Description |
| --- | --- | --- | --- |
| GeometricValueMapper | value_mapper.py | Done | Pixel-to-value conversion |
| GeminiPromptBuilder | prompt_builder.py | Done | Canonical Format prompts |
| ReasoningEngine | reasoning_engine.py | Done | Orchestrator class |
| GeminiEngine | gemini_engine.py | Done | Gemini API integration |
| Prompt Templates | prompts/ | Done | reasoning.txt, canonical_format.md |
| Unit Tests | test_s4_reasoning/ | Done | 36 test cases |
| Stage4Reasoning | s4_reasoning.py | Done | Main orchestrator |
| Local SLM | - | TODO | Qwen-2.5 / Llama-3.2 |

Architecture:

Gemini API Configuration: - Model: gemini-3.0-flash-preview - Temperature: 0.3 (deterministic) - Max tokens: 2048

Known Issues: - PaddleOCR 3.3.x has compatibility issues on Windows → Switched to EasyOCR - Gemini API occasionally returns unparseable JSON → Fallback mechanism works

#### Stage 5: Reporting TODO

Planned Components:

| Component | Description |
| --- | --- |
| Parallel Processing | ThreadPoolExecutor for batch processing |
| Insight Generation | Trend, comparison, anomaly, summary |
| JSON Validator | Schema validation (Pydantic) |
| Report Generator | Markdown + JSON output |
| Traceability Info | Source tracking |

## 4. Code Structure Overview

src/core_engine/
├── __init__.py
├── pipeline.py              # Main orchestrator
├── exceptions.py            # Custom exceptions
├── schemas/
│   ├── common.py           # BoundingBox, Color, SessionInfo
│   ├── enums.py            # ChartType enum
│   ├── extraction.py       # Extraction-specific schemas
│   ├── qa_schemas.py       # QA pair schemas
│   └── stage_outputs.py    # Stage1-5 Output schemas
├── stages/
│   ├── base.py             # BaseStage abstract class
│   ├── s1_ingestion.py     # Stage 1 implementation
│   ├── s2_detection.py     # Stage 2 implementation
│   ├── s3_extraction/      # Stage 3 (12 files)
│   │   ├── s3_extraction.py
│   │   ├── preprocessor.py
│   │   ├── skeletonizer.py
│   │   ├── vectorizer.py
│   │   ├── ocr_engine.py
│   │   ├── geometric_mapper.py
│   │   ├── element_detector.py
│   │   ├── resnet_classifier.py
│   │   ├── ml_classifier.py
│   │   ├── simple_classifier.py
│   │   └── classifier.py
│   └── s4_reasoning/       # Stage 4 (7 files)
│       ├── s4_reasoning.py
│       ├── gemini_engine.py
│       ├── reasoning_engine.py
│       ├── prompt_builder.py
│       ├── value_mapper.py
│       └── prompts/
└── validators/              # Input validators

## 5. Testing Status

| Test Suite | Files | Cases | Status |
| --- | --- | --- | --- |
| Schema Tests | test_schemas.py | ~20 | Pass |
| Stage 3 Tests | test_s3_extraction/ | 129 | Pass |
| Stage 4 Tests | test_s4_reasoning/ | 36 | Pass |
| Integration Tests | scripts/test_*.py | ~10 | Pass |

## 6. Next Steps (Định hướng)

### Immediate (This Week)

- Complete Stage 4 Integration Testing

  - Test full pipeline Stage 3 → Stage 4

  - Validate Gemini API output quality

  - Document edge cases

- Begin Stage 5 Implementation

  - Design parallel processing architecture

  - Implement insight generation module

  - Setup JSON schema validation

### Short-term (Next 2 Weeks)

- Local SLM Training

  - Prepare training data from Gemini outputs

  - Fine-tune Qwen-2.5-1.5B or Llama-3.2-1B

  - Compare with Gemini baseline

- Performance Optimization

  - Batch processing implementation

  - Caching mechanism for repeated queries

  - Memory optimization for large documents

### Medium-term (Month 2)

- Benchmarking

  - Compare with GPT-4V baseline

  - Evaluate on public chart datasets

  - Document accuracy metrics

- Demo & Documentation

  - Streamlit demo interface

  - API documentation (FastAPI)

  - Thesis chapter drafts

## 7. Technical Decisions Made

| Decision | Rationale | Date |
| --- | --- | --- |
| ResNet-18 over SimpleClassifier | 94.66% vs 37.5% accuracy | 2026-01-25 |
| EasyOCR over PaddleOCR | Windows compatibility | 2026-01-26 |
| Gemini API for prototyping | Fast iteration before local SLM | 2026-01-26 |
| Canonical Format prompts | Anti-hallucination, structured | 2026-01-30 |
| Stage 3 = Pure Geometry | No LLM dependency, reproducible | 2026-01-29 |

## 8. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Gemini API rate limits | Slow development | Local SLM fallback |
| OCR accuracy on complex charts | Poor value extraction | Multi-engine fallback |
| Dataset bias (academic only) | Limited generalization | Plan diverse data collection |
| Training time for local SLM | Delay in production | Use distillation techniques |

## 9. Resources

### Documentation

- MASTER_CONTEXT.md - Project overview

- PIPELINE_FLOW.md - Pipeline architecture

- STAGE3_EXTRACTION.md - Stage 3 details

- STAGE4_REASONING.md - Stage 4 details

### Models

- ResNet-18 Weights: models/weights/resnet18_chart_classifier_best.pt

- ONNX Export: models/onnx/resnet18_chart_classifier.onnx

- Grad-CAM: models/explainability/gradcam_*.png

### Notebooks

- 00_quick_start.ipynb - Quick demo

- 03_stage3_extraction.ipynb - Stage 3 exploration

- 04_stage4_reasoning.ipynb - Stage 4 demo

## 10. Summary

What’s DONE: - Phase 1 complete với 2,852 classified charts và 13,297 QA pairs - Stage 1-3 fully implemented và tested (100% classification accuracy) - ResNet-18 classifier với 94.66% accuracy - Stage 4 core components implemented (ValueMapper, PromptBuilder, GeminiEngine)

What’s IN PROGRESS: - Stage 4 integration testing - Data quality refinement (lọc lại dataset) - Local SLM preparation

What’s PLANNED: - Stage 5: Reporting implementation - Local SLM training (Qwen-2.5 / Llama-3.2) - Benchmarking và optimization

Report created by That Le on 2026-01-29